Product Requirements Document: OFAS Multi-Agent Financial Analysis System

Version: 1.0
Date: March 4, 2026
Owner: Arpan Guria
Status: Draft for Implementation

1. Executive Summary

1.1 Product Vision

OFAS (Orchestrated Financial Analysis System) is an autonomous multi-agent AI system that replicates the complete workflow of a professional M&A/PE deal team. The system ingests financial data, builds institutional-grade Excel models with formulas intact, conducts valuation analysis, performs due diligence, and generates client-ready deliverables (IC memos, pitch decks, research notes) with full audit trails and citations[1][2][3].

1.2 Business Objectives

- Replace 80+ hours of manual analyst work per deal with 4–6 hours of AI-orchestrated execution

- Maintain institutional quality standards: Excel models with formulas, not hard-coded values; auditable assumptions with RAG citations

- Enable scalability: Process 10–20 deals simultaneously vs. 2–3 with human teams

- Reduce errors: Automated compliance checks, balance sheet reconciliation, citation validation

1.3 Success Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Time to first draft IC memo | < 4 hours | End-to-end from ticker input to deliverable |
| Model accuracy (vs. human) | > 95% | Financial statement ties, formula integrity |
| Citation coverage | 100% | Every factual claim traceable to source |
| Revision cycles | < 2 | Before client-ready status |

2. System Architecture

2.1 Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Orchestration | LangGraph (StateGraph) | Multi-agent workflow coordination |
| LLM | GPT-4, Claude 3.5 Sonnet, Gemini | Reasoning, analysis, report writing |
| Vector Store | LanceDB | RAG for filings, transcripts, research |
| Tools | Model Context Protocol (MCP) | Excel, data APIs, web search |
| Excel Engine | openpyxl, xlsxwriter | Template-based modeling with formulas |
| Data Sources | SEC EDGAR (XBRL), Yahoo Finance, FRED | Financial statements, pricing, macro |
| Document Gen | python-docx, python-pptx | IC memos, pitch decks |
| Compliance | Rule engine + LLM validation | Balance sheet checks, citation audit |

Table 1: OFAS Technology Stack

2.2 Agent Architecture (RACI-Based)

The system implements seven specialized agents with clear RACI (Responsible, Accountable, Consulted, Informed) delegation[4][5][6].

| Agent | Responsibilities | RACI Role |
| --- | --- | --- |
| Supervisor | Mission control: task planning, quality gates, final approval | A (Accountable) |
| Data Ingestion (Librarian) | Fetch financials, filings, news; normalize data; build RAG index | R (Responsible) |
| Excel Modeling (Architect) | Populate templates with formulas; DCF, 3-statement, scenarios | R (Responsible) |
| Valuation Specialist | Comps, transactions, football field, sensitivity analysis | R (Responsible) |
| M&A / DD Agent | Extract risks, synergies, integration issues from filings | R (Responsible) |
| Reporting Agent | Draft IC memos, equity notes with citations | R (Responsible) |
| Compliance / QA | Validate numbers, formulas, citations; enforce disclaimers | R (Responsible) |

Table 2: Agent Roles and RACI Assignments

2.3 Workflow Loop (Mission Control Pattern)

Execution Flow:

- Supervisor receives objective (e.g., "Evaluate acquisition of TargetCo for $500M")

- Creates tasks with RACI matrix:

  - Task 1: Data ingestion → Librarian (R), Supervisor (A)

  - Task 2: Build 3-statement + DCF → Architect (R), Supervisor (A), Valuation (C)

  - Task 3: Comps analysis → Valuation (R), Supervisor (A), Architect (C)

  - Task 4: Risk DD → M&A Agent (R), Supervisor (A)

  - Task 5: IC memo → Reporting (R), Supervisor (A), all others (C)

  - Task 6: Compliance review → Compliance (R), Supervisor (A)

- Sequential execution with feedback:

  - Each agent updates task status: pending → running → done or blocked

  - Issues logged with severity (info, warn, error) and ownership

  - If blocked or error: Supervisor routes to responsible agent for fix

- Quality gates:

  - After Architect: Compliance validates balance sheet, cash ties

  - After Reporting: Compliance validates citation coverage, number consistency

  - Only when all tasks done and no error issues → mission_status: ready_for_client

3. Core Features

3.1 Data Ingestion & RAG (Librarian Agent)

3.1.1 Data Sources

- SEC EDGAR: 10-K, 10-Q, 8-K filings via XBRL API[7][8]

- Financial APIs: Yahoo Finance (pricing, ratios), Alpha Vantage, Polygon.io

- Macro data: FRED API (interest rates, GDP, inflation)

- News & transcripts: Web scraping, Seeking Alpha transcripts

- Internal documents: User-uploaded PDFs, management presentations

3.1.2 RAG Index Construction

- Parse documents into chunks (512–1024 tokens)

- Embed with text-embedding-3-large or equivalent

- Store in LanceDB with metadata:

  - source_type: filing, transcript, news, internal

  - ticker, fiscal_period, page_number, section_name

  - chunk_id for citation linking

- Build hybrid index: vector + keyword (BM25) for high recall[1][9]

3.1.3 Outputs

{
"ticker": "MSFT",
"currency": "USD",
"fiscal_years": [2021, 2022, 2023, 2024],
"income_statement": [...],
"balance_sheet": [...],
"cash_flow": [...],
"rag_index_path": "lancedb://ofas/msft_2024",
"metadata": {
"filing_count": 8,
"chunk_count": 1247,
"last_updated": "2026-03-04T21:45:00Z"
}
}

3.2 Excel Modeling (Architect Agent)

3.2.1 Template Library

The system uses professional Excel templates attached to this PRD as baseline models[10][11][12]:

| Template File | Use Case | Key Sheets |
| --- | --- | --- |
| 181_Excel_Three-statement-model-1.xlsx | Integrated financials | IS, BS, CF, Assumptions |
| 6_dcf_model_1_0.xlsx | DCF valuation | WACC, FCF, Terminal Value |
| 9_fcfe_model_0_0.xlsx | Equity valuation | FCFE, Cost of Equity |
| 11_sensitivity_analysis_model_0_0.xlsx | Scenario analysis | 2D tables, tornado charts |
| Accretion-Dilution-Model.xlsx | M&A impact | Pro forma EPS, accretion |
| Cap-Table-and-Exit-Waterfall-Tool | PE/VC deals | Ownership, returns by class |
| Enterprise-SaaS-Forecasting-Tool | SaaS targets | ARR, churn, CAC, LTV |
| IQRM_MonteCarlo_Template_Full.xlsx | Risk modeling | Monte Carlo simulations |

Table 3: Excel Template Library

3.2.2 Model Population Process

Step 1: Template Selection

- Based on deal type:

  - Standard corporate → 3-statement + DCF

  - M&A → Accretion/Dilution + 3-statement

  - SaaS → SaaS forecasting + DCF

  - PE/VC → Cap table + waterfall

Step 2: Input Mapping

- Load template using openpyxl[13]

- Identify input cells (typically color-coded blue or named ranges)

- Map API data to input cells:

Example: Populate revenue inputs

ws_inputs = wb['Assumptions']
ws_inputs['B5'] = financial_data['revenue'][2021] # Historical
ws_inputs['B6'] = financial_data['revenue'][2022]
ws_inputs['B7'] = financial_data['revenue'][2023]
ws_inputs['B8'] = 0.12 # Growth assumption

Step 3: Formula Preservation

- CRITICAL: Never overwrite formula cells[1][2]

- Only write to designated input/assumption cells

- All calculation cells retain original formulas:

  - Revenue forecasts: =B7 * (1 + B8)

  - EBITDA: =Revenue - COGS - OpEx + D&A

  - Free Cash Flow: =EBITDA * (1 - TaxRate) - CapEx - ΔWC

  - Enterprise Value: =NPV(WACC, FCF_range) + TerminalValue

Step 4: Assumption Documentation

- Add cell comments with RAG citations:

from openpyxl.comments import Comment

comment = Comment(
"Source: 10-K 2023, MD&A, page 35\n"
"Historical CAGR: 11.2%\n"
"Management guidance: 10-15% through 2026\n"
"RAG chunk_id: msft_2024_chunk_847",
"OFAS Architect Agent"
)
ws_inputs['B8'].comment = comment

Step 5: Quality Checks

- Balance sheet balances: Assets = Liabilities + Equity

- Cash flow ties: Beginning Cash + CFO + CFI + CFF = Ending Cash

- P&L to cash flow reconciliation

- All checks logged as issues if fail

3.2.3 Outputs

- Excel file: {ticker}_{model_type}_v{version}.xlsx with formulas intact

- Summary JSON:

{
"model_path": "MSFT_3statement_dcf_v1.xlsx",
"valuation": {
"dcf_equity_value": 2_500_000,
"shares_outstanding": 7_430,
"implied_price_per_share": 336.5,
"current_price": 420.0,
"upside_downside": -0.199,
"wacc": 0.095,
"terminal_growth": 0.025,
"forecast_period": 5
},
"financials": {
"revenue_cagr_historical": 0.112,
"revenue_cagr_forecast": 0.098,
"ebitda_margin_avg": 0.421,
"fcf_margin_avg": 0.285,
"net_debt": -50_000
},
"checks": {
"balance_sheet_balanced": true,
"cash_reconciles": true,
"circular_references": false
},
"issues": []
}

- Key tables as CSV: Summary P&L, BS, CF for downstream agents

- Charts as PNG: Revenue/EBITDA waterfall, valuation bridge, sensitivity table

3.3 Valuation & Comps (Valuation Specialist Agent)

3.3.1 Comparable Companies Analysis

Data Collection

- Identify peers based on:

  - Sector classification (GICS, SIC)

  - Geography and market cap

  - Business model similarity

- Fetch metrics via API:

  - Market cap, enterprise value

  - Revenue, EBITDA, EBIT, Net Income

  - Multiples: EV/Revenue, EV/EBITDA, P/E, P/B

Analysis

- Compute quartiles (25th, median, 75th percentiles)

- Adjust for differences (growth, margins, leverage)

- Calculate implied valuation range

Output: Football Field Chart

- Use template: Football-field-template.xlsx[14]

- Populate ranges for:

  - Trading comps (low, median, high)

  - Transaction comps

  - DCF (bear, base, bull)

  - Other methods (LBO, NAV, etc.)

- Export to PNG for deck insertion

3.3.2 Precedent Transactions

- Query M&A databases or web sources

- Filter by sector, size, timing (last 3–5 years)

- Extract multiples paid (EV/Revenue, EV/EBITDA)

- Adjust for market conditions, premiums

3.3.3 Sensitivity Analysis

- Use template: 11_sensitivity_analysis_model_0_0.xlsx[15]

- Two-way tables:

  - WACC (8%–12%) × Terminal Growth (1.5%–3%)

  - Revenue CAGR (5%–15%) × EBITDA Margin (25%–45%)

- Tornado chart: rank assumption impact on valuation

3.3.4 Outputs

{
"comps_summary": {
"peer_count": 12,
"ev_ebitda_median": 14.2,
"ev_ebitda_range": [11.5, 18.3],
"implied_value_low": 2_200_000,
"implied_value_high": 2_800_000
},
"transactions_summary": {
"deal_count": 8,
"ev_ebitda_median": 15.8,
"premium_median": 0.32
},
"football_field_path": "MSFT_football_field.png",
"sensitivity_tables": [...]
}

3.4 Due Diligence & Risk (M&A / DD Agent)

3.4.1 Risk Extraction

- Query RAG index for:

  - Risk Factors section (10-K Item 1A)

  - Legal proceedings (Item 3)

  - MD&A contingencies

  - Earnings call questions on risks

- Use NER and LLM to categorize:

  - Customer concentration

  - Regulatory/compliance

  - Litigation

  - Technology/IP

  - Market/competitive

  - Integration (for M&A)

3.4.2 Quantification

- Map qualitative risks to financial impact:

  - "Top 3 customers = 45% revenue" → downside scenario: -10% revenue if one lost

  - "Pending DOJ investigation" → litigation reserve estimate

  - "Debt covenants" → calculate headroom at forecast EBITDA

3.4.3 Synergy Analysis (M&A Deals)

- Extract management synergy guidance

- Benchmark vs. industry precedents

- Risk-adjust (probability-weight)

- Model impact on pro forma financials

3.4.4 Outputs

{
"risk_summary": [
{
"category": "customer_concentration",
"description": "Top 3 customers represent 42% of revenue",
"severity": "high",
"financial_impact": "10% revenue loss if largest customer churns",
"mitigation": "Diversification strategy in place",
"sources": ["10-K 2023 p.18", "chunk_id: msft_risk_423"]
},
...
],
"synergies": {
"cost_synergies": 50_000,
"revenue_synergies": 30_000,
"one_time_costs": 80_000,
"probability_adjusted_npv": 120_000
}
}

3.5 Report Generation (Reporting Agent)

3.5.1 IC Memo Structure

The agent generates a structured Investment Committee memo with the following sections[2][16]:

- Executive Summary

  - Investment thesis (3-5 bullets)

  - Valuation summary and recommendation

  - Key risks and mitigants

- Business Overview

  - Company description, history, ownership

  - Products/services and end markets

  - Competitive positioning

- Financial Performance

  - Historical trends (3-5 years): revenue, margins, cash flow

  - Quality of earnings assessment

  - Working capital and capex requirements

- Valuation

  - DCF: key assumptions (WACC, growth, margin), implied value, sensitivity

  - Comparable companies: peer positioning, multiple ranges

  - Transaction precedents (if applicable)

  - Football field summary

- Investment Highlights

  - Growth drivers

  - Operational improvements / value creation levers

  - Management quality

- Key Risks

  - Downside scenarios with quantified impact

  - Mitigating factors

- Recommendation

  - Proceed / Don't Proceed (or Buy/Hold/Sell for equity research)

  - Suggested price range or offer structure

- Appendices

  - Detailed financial model outputs

  - Management bios

  - Market research

3.5.2 Citation Requirements

- Every factual claim must be cited[17]:

  - Inline numbered citations: [1], [2], [3]

  - References section at end with full source details

- Citation format (APA 7th default):

References

[1] Microsoft Corporation. (2023). Form 10-K for fiscal year ended June 30, 2023.
SEC EDGAR. https://www.sec.gov/...

[2] Smith, J., & Lee, A. (2024). Cloud computing market trends.
Tech Industry Journal, 15(2), 45-67. https://doi.org/10.xxxx/xxxxx

[3] Microsoft Corporation. (2024, January 25). Q2 FY2024 earnings call transcript.
Seeking Alpha. https://seekingalpha.com/...

3.5.3 Number Accuracy

- All financial figures pulled directly from model summary JSON

- No re-inference or rounding errors

- Format consistently: millions with commas, percentages to 1 decimal

3.5.4 Outputs

- Word document: {ticker}_IC_Memo_v{version}.docx

- PDF export: Auto-generated from DOCX

- Metadata JSON: Track which model version, RAG index, assumptions used

3.6 Deck Assembly (Editor Agent)

3.6.1 Slide Structure

Standard IC presentation deck (10–15 slides)[18]:

- Title slide: Deal name, date, team

- Executive summary: Thesis, valuation, recommendation

- Business overview: Products, markets, competitive position

- Historical financials: Revenue/EBITDA/FCF charts (3–5 years)

- Forecast assumptions: Growth drivers, margin trajectory

- Valuation summary: DCF outputs, WACC build, terminal value

- Football field: Comps, transactions, DCF ranges

- Sensitivity analysis: 2-way tables, tornado chart

- Investment highlights: 3–5 key value drivers

- Key risks: Top 3–5 risks with mitigation

- Transaction structure (if M&A): Sources & uses, pro forma ownership

- Recommendation: Clear proceed/pass with rationale

- Appendices: Detailed model outputs, assumptions, sources

3.6.2 Chart Integration

- Import PNG exports from Excel Modeling and Valuation agents

- Auto-place on designated slide templates

- Add titles and source notes

3.6.3 Text Generation

- Pull section summaries from Reporting Agent's IC memo

- Convert to bullet points (3–5 per slide, max 10 words each)

- Reference slide number for charts and tables

3.6.4 Outputs

- PowerPoint file: {ticker}_IC_Deck_v{version}.pptx

- PDF export: For distribution

3.7 Compliance & QA (Compliance Agent)

3.7.1 Automated Checks

| Check Category | Validation | Action if Fail |
| --- | --- | --- |
| Financial Model | BS balances, cash ties, no circular refs | Block task, route to Architect |
| Citation Coverage | Every claim has [N], every [N] in References | Block task, route to Reporting |
| Number Consistency | Figures in text match model JSON exactly | Block task, route to Reporting |
| Disclaimer Presence | Risk disclaimers, forward-looking statements | Warn, auto-insert if missing |
| Formula Integrity | All formula cells unchanged in Excel output | Block task, route to Architect |
| Source Traceability | Every assumption links to RAG chunk_id | Warn, flag for manual review |

Table 4: Compliance Validation Rules

3.7.2 Issue Logging

Every check failure creates an Issue object:

{
"msg": "Balance sheet does not balance: Assets 1,250 vs. L+E 1,248",
"owner": "architect",
"severity": "error",
"task_id": "model",
"timestamp": "2026-03-04T22:15:33Z"
}

- error severity blocks mission completion

- warn severity allows completion but flags for review

- info severity is informational only

3.7.3 Feedback Loop

- If issues exist after agent completes task:

  - Supervisor routes back to responsible agent

  - Agent re-runs with issue context

  - Maximum 3 retry cycles before escalating to human

4. State Management

4.1 LangGraph State Schema

from typing import TypedDict, List, Dict, Literal, Optional

class Issue(TypedDict):
msg: str
owner: str # which agent should fix
severity: Literal["info", "warn", "error"]
task_id: str
timestamp: str

class Task(TypedDict):
id: str
name: str
raci: Dict[str, List[str]] # {"R": [...], "A": [...], "C": [...], "I": [...]}
status: Literal["pending", "running", "done", "blocked"]
outputs: Dict | None
issues: List[Issue]
dependencies: List[str] # task IDs that must complete first

class DealState(TypedDict):
# Mission-level
deal_id: str
ticker: str
objective: str
constraints: List[str]
mission_status: Literal["planning", "in_progress", "review", "ready_for_client"]

# Task tracking
tasks: List[Task]

        # Artifacts
artifacts: Dict[str, str]    # {"model_path": "...", "memo_path": "...", ...}

        # Quality metrics
quality: Dict[str, float]    # {"model_accuracy": 0.98, "citation_coverage": 1.0}

        # RAG context
rag_index_path: str

        # Metadata
created_at: str
updated_at: str
version: int

4.2 Task Dependencies

Tasks execute in order based on dependencies field:

- data_ingestion: No dependencies (runs first)

- model_build: Depends on data_ingestion

- valuation_comps: Depends on data_ingestion

- dd_risks: Depends on data_ingestion

- report_generation: Depends on model_build, valuation_comps, dd_risks

- compliance_review: Depends on report_generation, model_build

- deck_assembly: Depends on report_generation, valuation_comps

Supervisor enforces: task cannot move to running until all dependencies are done.

5. MCP Tool Specifications

5.1 Excel Modeling Tools

Tool: excel_model_populate

Description: Load Excel template, populate input cells with data, preserve formulas, add comments.

Input Schema:
{
"template_id": "3statement_dcf",
"ticker": "MSFT",
"financial_data": {...},
"assumptions": {
"revenue_growth": 0.098,
"ebitda_margin": 0.42,
"wacc": 0.095,
"terminal_growth": 0.025
},
"add_comments": true,
"rag_citations": [...]
}

Output Schema:
{
"model_path": "MSFT_3statement_dcf_v1.xlsx",
"summary": {...},
"checks": {...},
"issues": [...]
}

Implementation:

- Uses openpyxl to load template

- Maps data to named ranges or cell addresses

- Writes cell comments with RAG links

- Runs validation checks

- Saves new file with timestamp version

Tool: excel_export_tables

Description: Export specific ranges from Excel to CSV/JSON for downstream use.

Input Schema:
{
"model_path": "MSFT_3statement_dcf_v1.xlsx",
"exports": [
{"sheet": "Summary", "range": "A1:F20", "format": "csv", "output": "summary_pl.csv"},
{"sheet": "DCF", "range": "ValuationSummary", "format": "json", "output": "dcf_summary.json"}
]
}

Tool: excel_export_charts

Description: Export embedded charts as PNG images.

Input Schema:
{
"model_path": "MSFT_3statement_dcf_v1.xlsx",
"charts": [
{"sheet": "Charts", "chart_name": "Revenue_Waterfall", "output": "revenue_waterfall.png"},
{"sheet": "Valuation", "chart_name": "Sensitivity", "output": "sensitivity_2way.png"}
]
}

5.2 Data Ingestion Tools

Tool: fetch_financial_statements

Description: Retrieve historical financial statements from SEC EDGAR XBRL API.

Input Schema:
{
"ticker": "MSFT",
"statements": ["income", "balance", "cashflow"],
"periods": 5,
"frequency": "annual"
}

Output Schema:
{
"ticker": "MSFT",
"currency": "USD",
"fiscal_years": [2020, 2021, 2022, 2023, 2024],
"income_statement": [...],
"balance_sheet": [...],
"cash_flow": [...]
}

Tool: build_rag_index

Description: Parse documents, embed, store in LanceDB.

Input Schema:
{
"ticker": "MSFT",
"sources": [
{"type": "filing", "url": "https://sec.gov/..."},
{"type": "transcript", "url": "https://seekingalpha.com/..."},
{"type": "file", "path": "mgmt_presentation.pdf"}
],
"embedding_model": "text-embedding-3-large",
"chunk_size": 768,
"chunk_overlap": 128
}

Output Schema:
{
"index_path": "lancedb://ofas/msft_2024",
"chunk_count": 1247,
"metadata": {...}
}

Tool: rag_query

Description: Semantic search over RAG index, return top-k chunks with metadata.

Input Schema:
{
"index_path": "lancedb://ofas/msft_2024",
"query": "What are the company's revenue growth drivers?",
"top_k": 5,
"filters": {"source_type": "filing", "fiscal_year": 2024}
}

Output Schema:
{
"results": [
{
"chunk_id": "msft_2024_chunk_847",
"text": "Our cloud revenue grew 28% year-over-year...",
"source": "10-K 2024, MD&A, page 35",
"score": 0.87
},
...
]
}

5.3 Valuation Tools

Tool: fetch_comparable_companies

Description: Identify peers and fetch valuation multiples.

Input Schema:
{
"ticker": "MSFT",
"sector": "Technology",
"criteria": {
"market_cap_min": 50_000,
"market_cap_max": 5_000_000,
"geography": ["US", "Global"],
"exclude": ["AAPL"]
}
}

Output Schema:
{
"peers": [
{
"ticker": "GOOGL",
"name": "Alphabet Inc.",
"market_cap": 1_800_000,
"ev": 1_750_000,
"revenue": 280_000,
"ebitda": 95_000,
"ev_revenue": 6.25,
"ev_ebitda": 18.4,
"pe": 25.3
},
...
],
"statistics": {
"ev_ebitda_median": 14.2,
"ev_ebitda_p25": 11.5,
"ev_ebitda_p75": 18.3
}
}

Tool: generate_football_field

Description: Populate football field template and export chart.

Input Schema:
{
"methods": [
{"name": "Trading Comps", "low": 2_200, "mid": 2_500, "high": 2_800},
{"name": "Transaction Comps", "low": 2_400, "mid": 2_650, "high": 2_900},
{"name": "DCF", "low": 2_300, "mid": 2_500, "high": 2_700}
],
"current_value": 3_120,
"output_path": "MSFT_football_field.png"
}

5.4 Reporting Tools

Tool: generate_ic_memo

Description: Generate structured IC memo from templates and data.

Input Schema:
{
"ticker": "MSFT",
"template": "ic_memo_standard",
"inputs": {
"model_summary": {...},
"comps_summary": {...},
"risk_summary": {...},
"rag_index_path": "lancedb://ofas/msft_2024"
},
"style": "formal",
"citation_format": "APA7"
}

Output Schema:
{
"memo_path": "MSFT_IC_Memo_v1.docx",
"pdf_path": "MSFT_IC_Memo_v1.pdf",
"word_count": 4250,
"citation_count": 28,
"sections": ["Executive Summary", "Business Overview", ...]
}

Tool: generate_deck

Description: Assemble PowerPoint deck from templates, charts, and text.

Input Schema:
{
"ticker": "MSFT",
"template": "ic_deck_standard",
"slides": [
{"type": "title", "content": {...}},
{"type": "text", "title": "Executive Summary", "bullets": [...]},
{"type": "chart", "title": "Historical Performance", "image": "revenue_chart.png"},
...
]
}

5.5 Compliance Tools

Tool: validate_excel_model

Description: Run automated checks on Excel model.

Input Schema:
{
"model_path": "MSFT_3statement_dcf_v1.xlsx",
"checks": ["balance_sheet", "cash_ties", "formulas", "circular_refs"]
}

Output Schema:
{
"checks": {
"balance_sheet_balanced": true,
"cash_reconciles": true,
"formulas_intact": true,
"circular_references": false
},
"issues": []
}

Tool: validate_citations

Description: Check citation coverage and consistency.

Input Schema:
{
"document_path": "MSFT_IC_Memo_v1.docx",
"rag_index_path": "lancedb://ofas/msft_2024"
}

Output Schema:
{
"citation_coverage": 1.0,
"orphaned_citations": [],
"missing_references": [],
"issues": []
}

6. Implementation Roadmap

Phase 1: Core Infrastructure (Weeks 1–4)

- Set up LangGraph StateGraph with Supervisor + 2 agents (Data, Architect)

- Implement DealState schema and basic task management

- Build MCP tools: fetch_financial_statements, excel_model_populate

- Test: Ingest MSFT data → populate 3-statement template → validate balance sheet

Phase 2: Valuation & Analysis (Weeks 5–7)

- Add Valuation Specialist agent

- Implement MCP tools: fetch_comparable_companies, generate_football_field

- Build DCF and sensitivity analysis workflows

- Test: Full valuation flow (DCF + comps) for sample ticker

Phase 3: RAG & DD (Weeks 8–10)

- Integrate LanceDB for RAG indexing

- Build build_rag_index and rag_query tools

- Add M&A / DD agent for risk extraction

- Test: Parse 10-K, extract risks, link to financial impact

Phase 4: Reporting & Compliance (Weeks 11–13)

- Add Reporting agent with IC memo generation

- Add Editor agent for deck assembly

- Add Compliance agent with validation rules

- Implement citation system (inline + References section)

- Test: End-to-end from ticker to client-ready memo + deck

Phase 5: Optimization & Scale (Weeks 14–16)

- Performance tuning: parallel agent execution where possible

- Add human-in-the-loop checkpoints (optional review gates)

- Build monitoring dashboard: task status, quality metrics, error logs

- Load testing: run 10 deals simultaneously

- Production deployment with API endpoints

7. Quality Assurance

7.1 Testing Strategy

| Test Type | Scope | Success Criteria |
| --- | --- | --- |
| Unit Tests | Individual MCP tools | 100% pass rate |
| Agent Tests | Each agent in isolation | Outputs match spec |
| Integration Tests | Full workflow (ticker → deliverables) | < 5% error rate |
| Validation Tests | Model accuracy vs. human baseline | > 95% match |
| Regression Tests | Re-run after code changes | No degradation |

Table 5: QA Testing Matrix

7.2 Validation Against Human Baseline

For initial calibration, run OFAS on 10 historical deals where human analysts have completed models and memos:

- Compare financial projections (revenue, margins, cash flow)

- Compare valuation outputs (DCF value, WACC, terminal value)

- Compare qualitative analysis (thesis, risks)

- Measure time saved vs. human effort

Target: >95% numerical accuracy, >90% qualitative alignment, 80–90% time reduction.

7.3 Continuous Monitoring

Production metrics tracked in real-time:

- Throughput: Deals completed per day

- Success rate: % reaching ready_for_client without errors

- Cycle time: Hours from start to finish

- Revision cycles: Average iterations before approval

- Issue breakdown: Frequency by type (balance sheet, citation, etc.)

8. User Interface & Interaction

8.1 Input Methods

Option A: CLI
ofas run --ticker MSFT --objective "Evaluate acquisition" --max-price 500000

Option B: Web Dashboard

- Form: Ticker, deal type, constraints

- Upload: Additional documents (management deck, internal memo)

- Start button → Monitor progress in real-time

Option C: API
import requests

response = requests.post("https://ofas.api/deals", json={
"ticker": "MSFT",
"objective": "Evaluate acquisition for PE fund",
"constraints": ["Max equity 500M", "Min IRR 20%"],
"template_preference": "pe_lbo"
})

deal_id = response.json()["deal_id"]

8.2 Progress Monitoring

Dashboard shows:

- Current mission status

- Task list with status indicators (pending/running/done/blocked)

- Issues log with severity

- Estimated time to completion

- Preview of artifacts as they generate

8.3 Human-in-the-Loop

Optional review gates:

- After Excel model generation: Review assumptions before proceeding

- After report draft: Edit text, adjust tone

- Before finalization: Approve or request revisions

Implementation: When task status = needs_review, system pauses and notifies user.

9. Extensibility & Future Enhancements

9.1 Additional Agents

- Market Research Agent: Industry trends, competitive landscape analysis

- Operational DD Agent: Deep-dive on operations, supply chain, technology stack

- Legal Agent: Extract contract terms, IP, litigation from legal docs

- Integration Planning Agent: For M&A deals, build 100-day plan

9.2 Advanced Features

- Multi-scenario modeling: Bear/base/bull cases with probability weighting

- Monte Carlo simulation: Integrate IQRM_MonteCarlo_Template_Full.xlsx for risk quantification[19]

- Live data feeds: Real-time pricing, news alerts during deal execution

- Collaborative editing: Multiple users (analysts, partners) review and annotate outputs

- Version control: Git-style tracking of model/memo changes with diffs

9.3 Vertical Specialization

- PE/LBO module: Add Cap-Table-and-Exit-Waterfall-Tool, returns modeling[20]

- SaaS module: Use Enterprise-SaaS-Forecasting-Tool, cohort analysis[21]

- Ecommerce module: Ecommerce-Forecasting-Tool, customer acquisition modeling[22]

- Token/Crypto: Modeling-token-allocations-and-distributions for Web3 deals[23]

10. Security & Compliance

10.1 Data Handling

- Confidentiality: All deal data encrypted at rest and in transit (AES-256, TLS 1.3)

- Access control: Role-based permissions (analyst, partner, admin)

- Audit trail: Every action logged with timestamp, user, and artifact version

10.2 Regulatory Compliance

- Disclaimers: Auto-insert forward-looking statement disclaimers, risk warnings

- Source attribution: Every data point traceable to source (no fabrication)

- Model governance: Version control, assumption documentation, audit trail

10.3 Ethical AI Use

- No hallucination tolerance: All facts must link to RAG sources or API data

- Transparency: Users see which agent generated which content

- Human oversight: Critical decisions (proceed/pass recommendation) flagged for partner review

11. Success Criteria & KPIs

11.1 Technical Metrics

| Metric | Target | Current Baseline (Human) |
| --- | --- | --- |
| Time to deliverable | < 4 hours | 80–120 hours |
| Model accuracy | > 95% | 100% (benchmark) |
| Citation coverage | 100% | Variable (60–90%) |
| Balance sheet errors | < 1% | < 1% |
| Revision cycles | < 2 | 3–5 |

Table 6: Technical Success Metrics

11.2 Business Metrics

- Cost savings: 90% reduction in analyst hours

- Deal throughput: 5x increase (from 2–3 to 10–15 deals per analyst per quarter)

- Quality: Client satisfaction score >4.5/5 on deliverables

- Adoption: 80% of deals use OFAS within 6 months of launch

11.3 MVP Success (Phase 4 completion)

- System completes 10 test deals end-to-end

- 90% accuracy vs. human-generated models

- All deliverables (model, memo, deck) meet quality standards

- <5% error rate requiring human intervention

12. Dependencies & Risks

12.1 Technical Dependencies

- LLM APIs: Relies on GPT-4, Claude, Gemini availability and pricing

- Data sources: SEC EDGAR, Yahoo Finance, FRED uptime

- LanceDB: Vector database performance at scale

- Excel engine: openpyxl / xlsxwriter formula handling

12.2 Project Risks

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| LLM hallucination | High | Medium | Strict RAG grounding + validation |
| Excel formula corruption | High | Low | Never overwrite formulas + unit tests |
| Data source downtime | Medium | Low | Fallback APIs, cached data |
| Scope creep | Medium | High | Strict phase gates, defer enhancements |
| Performance bottlenecks | Medium | Medium | Parallel execution, optimize tools |
| User adoption resistance | High | Medium | Pilot with champions, training |

Table 7: Risk Register

13. Appendices

Appendix A: Reference Projects

- ExcelWorkerLLMToolCallAgent[24]: LangGraph + Excel tool calling patterns

- AWS Financial Analysis Multi-Agent[25]: Multi-agent orchestration for finance

- Hermes (HN Show HN)[26]: End-to-end equity research with Excel + RAG

- CarlosFinEngg/equity-research-agent[27]: Equity research report generation

Appendix B: Template File Inventory

Attached Excel templates (22 files):

- 1_income_statement_model_1_0.xlsx

- 9_fcfe_model_0_0.xlsx

- 4_debt_schedule_model_0_0.xlsx

- 11_sensitivity_analysis_model_0_0.xlsx

- 6_dcf_model_1_0.xlsx

- 13_three_statement_model_0_0.xlsx

- 101-01-90-Minute-Case-Study-Otis-Complete.xlsx

- 10-financial-planning-templates.xlsx

- 181_Excel_Three-statement-model-1.xlsx

- 101-01-Otis-10-K-Fixed.xlsx

- Accretion-Dilution-Model.xlsx

- CFI-Case-Study-Three-Statement-Model.xlsx

- CFI-Equity-Template.xlsx

- Cap-Table-and-Exit-Waterfall-Tool-by-Foresight.xlsx

- Ecommerce-Forecasting-Tool-by-Foresight.xlsx

- Enterprise-SaaS-Forecasting-Tool-by-Foresight.xlsx

- Football-field-template.xlsx

- fundraising-models-seed-to-exit.xlsx

- Fund-of-Funds-Model-by-Foresight.xlsx

- gyxypyur-DCF-Template.xlsx

- Modeling-token-allocations-and-distributions-by-Foresight.xlsx

- IQRM_MonteCarlo_Template_Full.xlsx

Appendix C: Sample RACI Matrix

| Task | SUP | LIB | ARC | VAL | MNA | RPT | CMP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Define mission | A | I | I | I | I | I | I |
| Data ingestion | A | R | C | I | C | I | I |
| Build 3-statement | A | I | R | C | I | I | C |
| DCF valuation | A | I | R | C | I | I | C |
| Comps analysis | A | I | C | R | I | I | I |
| Risk DD | A | C | I | I | R | C | C |
| IC memo | A | I | C | C | C | R | C |
| Compliance checks | A | I | C | C | C | C | R |
| Final approval | A | I | I | I | I | I | I |

Table 8: RACI Matrix (SUP=Supervisor, LIB=Librarian, ARC=Architect, VAL=Valuation, MNA=M&A, RPT=Reporting, CMP=Compliance)

Appendix D: Glossary

- DCF: Discounted Cash Flow valuation

- FCFE: Free Cash Flow to Equity

- IC: Investment Committee

- RAG: Retrieval-Augmented Generation

- RACI: Responsible, Accountable, Consulted, Informed

- WACC: Weighted Average Cost of Capital

- LBO: Leveraged Buyout

- EV/EBITDA: Enterprise Value to EBITDA multiple

- DD: Due Diligence

- MCP: Model Context Protocol

References

[1] Hermes Multi-Agent Framework. (2026, February 25). Show HN: Framework for building multi-agent equity research agents. Hacker News. https://news.ycombinator.com/item?id=47156540

[2] LangChain. (2026, March 2). Build a custom RAG agent with LangGraph. LangChain Documentation. https://docs.langchain.com/oss/python/langgraph/agentic-rag

[3] AWS. (2025, April 13). Build multi-agent systems with LangGraph and Amazon Bedrock. AWS Machine Learning Blog. https://aws.amazon.com/blogs/machine-learning/build-multi-agent-systems-with-langgraph-and-amazon-bedrock/

[4] LangGraph. (2025, April 13). Multi-Agent Systems - Overview. LangGraph Documentation. https://langchain-ai.github.io/langgraph/concepts/multi_agent/

[5] LangChain. (2026, March 2). Workflows and agents. LangChain Documentation. https://docs.langchain.com/oss/python/langgraph/workflows-agents

[6] Project Management Institute. (2023). RACI matrix for team delegation. PMBOK Guide (7th ed.).

[7] U.S. Securities and Exchange Commission. (2024). EDGAR Company Filings API Documentation. https://www.sec.gov/edgar/searchedgar/accessing-edgar-data.htm

[8] LangChain. (2023, December 18). Microsoft Excel integration. LangChain Documentation. https://docs.langchain.com/oss/python/integrations/document_loaders/microsoft_excel

[9] Elastic. (2025, November 17). How to build a multi-agent system using Elasticsearch and LangGraph. Elastic Search Labs Blog. https://www.elastic.co/search-labs/blog/multi-agent-system-llm-agents-elasticsearch-langgraph

[10] Corporate Finance Institute. (2024). Three-Statement Financial Model Template. CFI Excel Templates.

[11] Breaking Into Wall Street. (2024). DCF Valuation Model Template. BIWS Financial Modeling.

[12] Foresight Valuation. (2024). Enterprise SaaS Forecasting Tool. Foresight Templates.

[13] OpenPyXL Development Team. (2024). openpyxl Documentation. https://openpyxl.readthedocs.io/

[14] Wall Street Prep. (2024). Football Field Valuation Chart Template. WSP Templates.

[15] Macabacus. (2024). Sensitivity Analysis Model Template. Macabacus Excel Add-in.

[16] Guru Startups. (2025, October 29). LLMs in Finance: Automating Equity Research. Guru Startups Reports. https://www.gurustartups.com/reports/llms-in-finance-automating-equity-research

[17] Marvin Labs. (2025, October 31). AI Technologies for Equity Research: LLMs, Agents & NLP Explained. Marvin Labs Blog. https://www.marvin-labs.com/blog/ai-technologies-equity-research-llms-agents-nlp/

[18] McKinsey & Company. (2023). Investment Committee presentation best practices. Private Equity Insights.

[19] IQRM. (2024). Monte Carlo Simulation Template for Financial Risk Analysis. IQRM Templates.

[20] Foresight Valuation. (2024). Cap Table and Exit Waterfall Tool. Foresight Templates.

[21] Foresight Valuation. (2024). Enterprise SaaS Forecasting Tool. Foresight Templates.

[22] Foresight Valuation. (2024). Ecommerce Forecasting Tool. Foresight Templates.

[23] Foresight Valuation. (2024). Modeling Token Allocations and Distributions. Foresight Templates.

[24] jenyss. (2025, January 23). ExcelWorkerLLMToolCallAgent. GitHub Repository. https://github.com/jenyss/ExcelWorkerLLMToolCallAgent

[25] AWS Samples. (2024, December 16). financial-analysis-multi-agent-collaboration. GitHub Repository. https://github.com/aws-samples/financial-analysis-multi-agent-collaboration

[26] Hermes Framework. (2026, February 25). Multi-agent equity research framework. Hacker News Discussion. https://news.ycombinator.com/item?id=47156540

[27] CarlosFinEngg. (2025, May 29). equity-research-agent. GitHub Repository. https://github.com/CarlosFinEngg/equity-research-agent